SOPHIA

UI Implementation Plan

References Panel  ·  Bottom Sheet  ·  Presence Mode

v0.4.0  ·  For use with Cursor / GitHub Copilot

This document contains the complete implementation plan for the SOPHIA mobile UI — the Presence Mode prototype built to date — broken into sequenced AI IDE prompts. Each prompt is self-contained: it includes all context the AI needs to produce correct, working code without requiring you to re-explain the architecture. Work through the prompts in order. Do not skip phases.

The plan covers four implementation phases: Shell & Navigation (top bar, bottom sheet structure, tab routing), References Panel (progressive claims, relations, Sources view), Integration (wiring to the SSE stream from the three-pass API), and Polish (animations, empty states, accessibility). A fifth section covers testing verification prompts.

Implementation Phases at a Glance

| PHASE A Shell & Navigation | Top bar, bottom sheet, three-tab structure, drag-to-dismiss, toggle machinery 4 prompts prompts |
| --- | --- |

| PHASE B References Panel — Claims View | Claim card anatomy, badge system, expandable detail, relation tags, entrance animations 5 prompts prompts |
| --- | --- |

| PHASE C References Panel — Sources View + Live Status | Sources bibliography, live status bar, tab indicator dot, progressive population 4 prompts prompts |
| --- | --- |

| PHASE D SSE Integration | Wiring the panel to the streaming API, phase-timed claim delivery, relation resolution 4 prompts prompts |
| --- | --- |

| PHASE E Polish & Verification | Reduced motion, accessibility, cross-browser, test harness 3 prompts prompts |
| --- | --- |

How to Use These Prompts

Each prompt block shows: the prompt number, a step title, a Context note (what has already been built, what file to be in), and the Prompt itself in monospace. Copy the prompt verbatim into your AI IDE chat. Do not paraphrase — the exact wording matters.

After each prompt, verify the output against the acceptance criteria listed beneath it before moving to the next. If the AI IDE generates code that does not match the spec, paste the relevant section of the References Panel Specification (the companion document) directly into the next message as correction context.

The prototype HTML file (sophia-prototype.html) is the visual ground truth. When in doubt about layout, spacing, or animation behaviour, refer to the prototype. The prompts translate the prototype into SvelteKit component architecture.

A  Shell & Navigation

These four prompts establish the application shell: the fixed top bar with SOPHIA branding and the three-line navigation icon, the bottom sheet component with drag-to-dismiss, the three-tab strip (History · References · Settings), and the tab panel routing. Nothing in the references panel itself is built yet — that is Phase B.

A1 — Top Bar

Create the fixed top bar. This is the first thing built and everything else positions relative to it.

PROMPT A1 · Top Bar Component

Context Starting the SOPHIA SvelteKit app. The design system tokens are in src/styles/design-tokens.css. The app is mobile-first. There is a fixed top bar 44px tall.

Prompt Create src/lib/components/shell/TopBar.svelte. The top bar is fixed, full-width, 44px tall, z-index 100. Background: var(--color-bg) (#1A1917). Bottom border: 1px solid var(--color-border) (#2E2C29). Left side: the word SOPHIA in Cormorant Garamond (or Georgia fallback), font-size 0.75rem, font-weight 300, letter-spacing 0.32em, text-transform uppercase, color var(--color-muted) (#9E9A93). It is a <span>, not a link. Not clickable. Right side: a <button> id="menu-btn", 44x44px touch target, background transparent, no border, cursor pointer. Inside the button: an SVG 20x24 viewBox="0 0 20 14". Three horizontal lines, right-aligned (ragged left edge, clean right edge): Line 1 (top, shortest): x1=8 y1=1 x2=19 y2=1 Line 2 (middle, longest): x1=4 y1=7 x2=19 y2=7 Line 3 (bottom, medium): x1=11 y1=13 x2=19 y2=13 All lines: stroke="#9E9A93" stroke-width="1.3" stroke-linecap="round". Also inside the button: a <div id="menu-dot"> positioned absolute, top:9px right:9px, 5px diameter circle, background var(--color-sage) (#7FA383), opacity 0 by default, transition opacity 0.4s ease. This dot becomes visible (opacity 1) when references are populating. The button dispatches a custom "menu-toggle" event on click. Export a menuDotVisible: boolean prop that controls the dot opacity. No other content in the top bar. Use Svelte 5 runes ($props, $effect).

Acceptance criteria

| Fixed positioning | Bar stays at top on scroll. Content scrolls beneath it. |
| --- | --- |
| 44px height | Exact. Measure in DevTools. |
| SVG lines | Three lines visible. Ragged left, clean right edge. |
| Menu dot hidden | Dot not visible on initial render. Opacity 0. |
| Event dispatch | "menu-toggle" fires on button click. Verify in console. |

A2 — Bottom Sheet

The bottom sheet is the core navigation container. It slides up from the bottom and must handle touch drag-to-dismiss correctly.

PROMPT A2 · Bottom Sheet Component

Context TopBar.svelte is built. Now building the bottom sheet that slides up when the menu button is tapped.

Prompt Create src/lib/components/shell/BottomSheet.svelte. The sheet is position fixed, left 0, right 0, bottom 0. Height: 80vh. Background: var(--color-surface) (#141312). Border-top: 1px solid var(--color-border). Border-radius: 8px 8px 0 0. Z-index: 50. overflow: hidden. Default state: transform translateY(100%) — hidden below screen. Open state (prop open=true): transform translateY(0). Transition: transform 0.4s cubic-bezier(0.32, 0.72, 0, 1). Use will-change: transform. At the top of the sheet: a drag handle. Width 36px, height 3px, background var(--color-border) (#2E2C29). Border-radius 2px. Centered horizontally. Margin-top 12px. Touch drag-to-dismiss: On touchstart on the drag handle: record startY. On touchmove (document): translate the sheet by max(0, currentY - startY). On touchend: if delta > 80px, emit "close". Else snap back (transform: ''). Use passive event listeners. Remove document listeners on component destroy. Props (Svelte 5 $props): open: boolean — controls open/closed state onClose: () => void — called when dismissed Slot: default slot renders tab content (Phase A3 will fill this). Also create the backdrop: Position fixed, inset 0, z-index 49. Background rgba(0,0,0,0) when closed, rgba(0,0,0,0.5) when open. Transition background 0.35s ease. pointer-events none when closed, all when open. Clicking backdrop calls onClose. Use Svelte 5 runes throughout.

Acceptance criteria

| Slide animation | Sheet slides up from bottom in ~400ms on open. Smooth. |
| --- | --- |
| Backdrop | Backdrop fades in behind sheet when open. Tap to close. |
| Drag dismiss | Dragging handle down >80px closes sheet. <80px snaps back. |
| No content bleed | Content behind sheet not visible through it. |
| Slot renders | Default slot content appears inside sheet. |

A3 — Tab Strip & Tab Panels

The three-tab navigation inside the sheet: History, References, Settings. Tab switching is purely client-side state — no routing.

PROMPT A3 · Tab Strip & Panel Routing

Context BottomSheet.svelte is built. Now adding the tab navigation inside it.

Prompt Create src/lib/components/shell/TabStrip.svelte. Tab strip: display flex, border-bottom 1px solid var(--color-border). Margin-top 12px (sits below drag handle). flex-shrink 0. Three tabs: History, References, Settings. Each tab is a <button> with class "sheet-tab". flex: 1 padding: 10px 0 9px font-family: JetBrains Mono (or Courier New fallback) font-size: 0.52rem letter-spacing: 0.16em text-transform: uppercase color: var(--color-dim) (#4A4845) — inactive border: none, background: transparent border-bottom: 1px solid transparent, margin-bottom: -1px cursor: pointer, -webkit-tap-highlight-color: transparent transition: color 0.25s ease Active tab (class "active"): color: var(--color-text) (#E8E6E1) border-bottom-color: var(--color-muted) (#9E9A93) The References tab label includes a live dot span inside it: <span class="tab-live-dot" id="ref-dot"> display: inline-block, width 4px, height 4px, border-radius 50% background: var(--color-sage), margin-left 5px, vertical-align middle opacity: 0, transition: opacity 0.4s When visible (prop refsLive=true): opacity 1 Animation when visible: pulse keyframe 1.2s ease-in-out infinite @keyframes pulse { 0%,100% { opacity: 0.35 } 50% { opacity: 1 } } Props: activeTab: string ('history'¦'references'¦'settings'), refsLive: boolean Emits: tab-change event with the new tab name. Separately, create src/lib/components/shell/TabPanel.svelte: A simple wrapper div that is display:block when active, display:none otherwise. Props: name: string, activeTab: string Children via default slot. Wire these into BottomSheet.svelte so the three panels are: <TabPanel name="history" {activeTab}> — slot for History content <TabPanel name="references" {activeTab}> — slot for References content <TabPanel name="settings" {activeTab}> — slot for Settings content The sheet-content div wrapping the panels: flex 1, overflow-y auto.

Acceptance criteria

| Tab switching | Tapping each tab shows its panel, hides others. No flash. |
| --- | --- |
| Active indicator | Active tab has text-color change + bottom border. |
| Live dot hidden | Ref dot opacity 0 on load. Visible when refsLive=true. |
| Pulse animation | Dot pulses when visible. Not animating when hidden. |
| Overflow scroll | Panel content scrolls within sheet when it exceeds height. |

A4 — Settings Tab & History Tab

Both non-references tabs need their content. Settings is mostly static toggles. History is a list that will be populated dynamically in Phase D.

PROMPT A4 · Settings & History Tab Content

Context Tab routing is working. Building the two static tabs before tackling the dynamic References tab.

Prompt Create src/lib/components/sheet/SettingsTab.svelte. Sections and rows: VOICE section: Row 1: "Voice output" / "SOPHIA reads synthesis aloud" / toggle (default off) Row 2: "Voice input" / "Speak your question" / toggle (default on) DISPLAY section: Row 1: "Reduce motion" / "Static geometry, no animation" / toggle (default off) Row 2: "Progressive references" / "Claims appear as SOPHIA reasons" / toggle (default on) ACCOUNT section: Row 1: "Sign in" / "Save explorations across devices" / no toggle Row 2: "SOPHIA Pro" / "Unlimited · Export · API access" / no toggle Footer: "SOPHIA · prototype · v0.4.0" — mono, 0.44rem, centered, color var(--color-dim). Section label style: mono, 0.48rem, letter-spacing 0.18em, uppercase, var(--color-dim), margin-bottom 14px. Row label: serif, 0.88rem, font-weight 300, var(--color-text). Row description: serif, 0.72rem, font-weight 300, var(--color-dim), margin-top 2px, line-height 1.5. Row separator: 1px solid var(--color-border), except last row in each section. Toggle: 36x20px pill. Background var(--color-border) off, var(--color-sage) on. Knob: 14x14px circle, transitions left 3px → 19px in 0.25s ease. Clicking toggles state (local Svelte state per toggle). --- Create src/lib/components/sheet/HistoryTab.svelte. Props: items: HistoryItem[] — array of past explorations HistoryItem = { question: string, date: string, questionCount: number, color: string } When items is empty: show empty state. Text: "Begin an exploration — your past questions will appear here." Centered, padding 48px 0, font-size 0.85rem, italic serif, var(--color-dim), line-height 1.7. When items has entries: render a list. Section label above list: "RECENT EXPLORATIONS" in mono 0.48rem uppercase var(--color-dim). Each item: display flex, align-items flex-start, gap 14px, padding 14px 0. Border-bottom: 1px solid var(--color-border). Last item: no border. Cursor pointer. On :active reduce opacity to 0.6. Left: a mini score arc SVG (24x24px viewBox -11 -11 22 22). Three arc segments (r=9, 3 segments with 8deg gaps, 300ms stagger on appear). Completed segments: stroke = item.color. Incomplete: stroke #2E2C29. Stroke-width 1.4, stroke-linecap round. Right: flex column. Question text: serif 0.88rem font-weight 300 var(--color-text), white-space nowrap, overflow hidden, text-overflow ellipsis, margin-bottom 4px. Meta line: mono 0.44rem uppercase var(--color-dim). Format: "{date} · {questionCount} question{s}" Export the HistoryItem type. The list will be populated from application state in Phase D.

Acceptance criteria

| Toggle interaction | Tapping toggle switches on/off state. Visual transition 0.25s. |
| --- | --- |
| History empty state | Empty state text visible when items=[]. |
| History item layout | Arc SVG + question + meta renders correctly. |
| Ellipsis truncation | Long questions truncate with ellipsis, no wrap. |
| Mini arc colours | Completed arcs use item.color. Incomplete use #2E2C29. |

B  References Panel — Claims View

Phase B builds the Claims view of the References tab — the core of the panel. This is the most complex part of the implementation and requires the most precision. Work through these five prompts in order. The data structures are established in B1 and everything else builds on them.

B1 — Types & Data Structures

Define the TypeScript interfaces before writing any UI. The AI IDE will use these types throughout Phase B, C, and D.

PROMPT B1 · Claim Data Types

Context Starting the References panel. No UI yet — establishing types first.

Prompt Create src/lib/types/references.ts. Export all of the following types. Do not add any additional types. export type ClaimBadge = ¦ 'thesis' ¦ 'premise' ¦ 'objection' ¦ 'response' ¦ 'definition' ¦ 'retrieved' ¦ 'empirical'; export type RelationType = ¦ 'supports' ¦ 'contradicts' ¦ 'responds-to' ¦ 'depends-on'; export type AnalysisPhase = ¦ 'analysis' ¦ 'search' ¦ 'critique' ¦ 'synthesis'; export interface ClaimRelation { type: RelationType; target: string; // claim id of the related claim label: string; // short human label, e.g. "contradicts Aristotle" } export interface Claim { id: string; text: string; // 1–3 sentence claim badge: ClaimBadge; source: string; // "Author, Title · Year" tradition: string; // e.g. "Virtue Ethics" detail: string; // 2–4 sentence contextual note relations: ClaimRelation[]; // empty until resolved isSearch?: boolean; // true if retrieved via web gap-fill phase: AnalysisPhase; } export interface HistoryItem { question: string; date: string; questionCount: number; color: string; // hex — matches phase color of final pass } // SSE event shape from the reasoning API export type ReasoningEventType = 'chunk' ¦ 'claims' ¦ 'relations' ¦ 'done'; export interface ReasoningEvent { type: ReasoningEventType; pass: AnalysisPhase; text?: string; claims?: Claim[]; relations?: { claimId: string; relations: ClaimRelation[] }[]; } Also create src/lib/stores/references.svelte.ts. This is a Svelte 5 reactive store using $state rune. export const referencesStore = $state({ activeClaims: [] as Claim[], isLive: false, statusMessage: '', currentView: 'claims' as 'claims' ¦ 'sources', }); Export these functions (they mutate the store): resetReferences() — clears activeClaims, sets isLive false, statusMessage '' addClaims(claims: Claim[]) — pushes to activeClaims resolveRelations(claimId: string, relations: ClaimRelation[]) — finds claim by id, merges relations setLive(message: string) — sets isLive true, statusMessage setComplete() — sets isLive false, statusMessage 'Analysis complete'

Acceptance criteria

| Type exports | All 8 types exported correctly. No TypeScript errors. |
| --- | --- |
| Store shape | Store has activeClaims, isLive, statusMessage, currentView. |
| Store mutations | All 4 functions exported and mutate store correctly. |
| resolveRelations | Merges (not replaces) relations on the correct claim. |

B2 — Badge Component

The badge is a small coloured pill that appears on every claim card. It must be its own component because it is reused across claims view and potentially source cards.

PROMPT B2 · ClaimBadge Component

Context Types are defined. Building the badge pill component that appears on every claim.

Prompt Create src/lib/components/references/ClaimBadge.svelte. Props (Svelte 5 $props): badge: ClaimBadge isSearch?: boolean — if true, override badge display to 'retrieved' The component renders a <span class="claim-badge {effectiveBadge}"> effectiveBadge = isSearch ? 'retrieved' : badge Text content: effectiveBadge.toUpperCase() Base styles for .claim-badge: font-family: JetBrains Mono, Courier New, monospace font-size: 0.4rem letter-spacing: 0.1em text-transform: uppercase padding: 2px 6px border-radius: 2px flex-shrink: 0 margin-top: 2px Colour variants (text + background): .thesis color: #7FA383 background: rgba(127,163,131,0.12) .premise color: #9E9A93 background: rgba(158,154,147,0.10) .objection color: #D4936F background: rgba(212,147,111,0.12) .response color: #6FA3D4 background: rgba(111,163,212,0.12) .definition color: #C4A882 background: rgba(196,168,130,0.10) .retrieved color: #C4A882 background: rgba(196,168,130,0.12) .empirical color: #9E9A93 background: rgba(158,154,147,0.08) No hover state. No interactivity. Pure display component.

Acceptance criteria

| All 7 badge types | Each variant renders with correct colour combination. |
| --- | --- |
| isSearch override | isSearch=true renders "RETRIEVED" badge with amber colour. |
| No extra markup | Just a <span>. No wrapper div. |
| Font rendering | Monospace, uppercase, readable at small size. |

B3 — Relation Tags

Relation tags appear beneath each claim as it connects to others. They must support the fade-in animation because they arrive after the claim card itself.

PROMPT B3 · RelationTag Component & Relations Row

Context ClaimBadge is built. Now the relation tags that appear beneath claims as relations resolve.

Prompt Create src/lib/components/references/RelationTag.svelte. Props: type: RelationType, label: string, visible: boolean The component renders a <span class="rel-tag {type}" class:in={visible}> Base .rel-tag styles: font-family: JetBrains Mono, Courier New, monospace font-size: 0.38rem letter-spacing: 0.08em text-transform: uppercase padding: 2px 7px border-radius: 2px border: 1px solid var(--color-border) (#2E2C29) color: var(--color-dim) (#4A4845) opacity: 0 transition: opacity 0.6s ease .rel-tag.in: opacity 1 Type variants (colour + border-color): .supports color: #7FA383 border-color: rgba(127,163,131,0.35) .contradicts color: #D4936F border-color: rgba(212,147,111,0.35) .responds-to color: #6FA3D4 border-color: rgba(111,163,212,0.35) .depends-on color: #C4A882 border-color: rgba(196,168,130,0.35) --- Create src/lib/components/references/RelationsRow.svelte. Props: relations: ClaimRelation[] Renders a <div class="claim-relations"> containing one RelationTag per relation. display: flex, flex-wrap: wrap, gap: 6px, margin-top: 7px, min-height: 0 Each RelationTag starts with visible=false. When the component receives a relation (via reactive $effect watching relations.length), use double-rAF to animate it in: requestAnimationFrame(() => requestAnimationFrame(() => { tag.visible = true })) Stagger: each tag in the same batch appears 300ms after the previous. Use setTimeout(fn, index * 300) for stagger within a single relations update. The component must handle incremental updates — relations array grows over time. Track which relations have already been animated using a Set of relation labels.

Acceptance criteria

| Fade animation | Tags start opacity 0. Transition to opacity 1 over 0.6s. |
| --- | --- |
| Stagger | 300ms delay between each tag in the same batch. |
| Incremental update | Adding a new relation to the array animates only new tag. |
| Type colours | Each relation type renders with correct colour + border. |
| No double-animate | Already-visible tags do not re-animate on component update. |

B4 — Claim Card

The core display unit. Each claim is one card. The card must support the expand/collapse detail panel interaction and the entrance animation.

PROMPT B4 · ClaimCard Component

Context Badge and relation tag components are built. Now the full claim card that composes them.

Prompt Create src/lib/components/references/ClaimCard.svelte. Props (Svelte 5 $props): claim: Claim visible: boolean — controls entrance animation DOM structure: <div class="claim-item" class:in={visible} class:search-item={claim.isSearch}> .claim-item base styles: padding: 14px 0 border-bottom: 1px solid var(--color-border) opacity: 0 transform: translateY(5px) transition: opacity 0.5s ease, transform 0.5s ease .claim-item.in: opacity: 1 transform: translateY(0) .claim-item:last-child: border-bottom: none Inside the card, in order: 1. Header row (.claim-header): display flex, align-items flex-start, gap 9px, margin-bottom 6px Children: <ClaimBadge badge={claim.badge} isSearch={claim.isSearch} /> <span class="claim-text" on:click={toggleDetail}> {claim.text} </span> .claim-text styles: font-family: Georgia, serif font-size: 0.85rem, font-weight: 300, font-style: italic color: var(--color-text) (#E8E6E1) line-height: 1.6, flex: 1, cursor: pointer 2. Source line (.claim-source): font-family: JetBrains Mono, Courier New, monospace font-size: 0.42rem, letter-spacing: 0.1em color: var(--color-dim) (#4A4845), margin-bottom: 4px Content: claim.source If claim.isSearch: prepend "↳ retrieved " in amber (#C4A882) 3. <RelationsRow relations={claim.relations} /> 4. Detail panel (.claim-detail): max-height: 0, overflow: hidden transition: max-height 0.4s ease background: var(--color-raised) (#201F1D) border-radius: 2px, margin-top: 9px When open (.claim-detail.open): max-height: 260px Inside (.claim-detail-inner), padding 12px 14px: Label "CONTEXT" in mono 0.4rem var(--color-dim), margin-bottom 5px Detail text: serif 0.8rem var(--color-muted) (#9E9A93) line-height 1.65 Label "TRADITION" in mono 0.4rem var(--color-dim), margin-top 10px, margin-bottom 5px Tradition text: claim.tradition — serif 0.8rem var(--color-text) toggleDetail: local $state detailOpen, toggling adds/removes .open from detail panel. The click target is only the claim-text span, not the whole card. Entrance animation: when visible prop becomes true, use double-rAF to add class "in" to the root div.

Acceptance criteria

| Entrance animation | Card slides up 5px and fades in when visible=true. |
| --- | --- |
| Tap to expand | Tapping claim text expands detail. Tapping again collapses. |
| Max-height transition | Expand/collapse is smooth, not instant. |
| Source line format | "↳ retrieved" prefix appears in amber for isSearch claims. |
| Last card no border | Last .claim-item in list has no bottom border. |

B5 — Claims View Container

The container that renders the ordered list of ClaimCards and manages staggered entrance timing for each batch of incoming claims.

PROMPT B5 · ClaimsView Container

Context ClaimCard is built. Now the container that renders the list and manages staggered arrival.

Prompt Create src/lib/components/references/ClaimsView.svelte. Props: claims: Claim[] — the full activeClaims array from the store The component renders: <div id="claims-view"> {#each claims as claim (claim.id)} <ClaimCard {claim} visible={visibleIds.has(claim.id)} /> {/each} </div> .claims-view: padding 0 20px. Visibility tracking: Local $state: visibleIds = new Set<string>() When the claims array gains new entries (use $effect watching claims.length): For each newly added claim (those not already in visibleIds): Use double-rAF + stagger to make them visible. Stagger: each new claim in the batch appears 450ms after the previous. setTimeout(() => { requestAnimationFrame(() => requestAnimationFrame(() => { visibleIds.add(claim.id) })) }, index * 450) Important: on rebuild (when claims array is replaced entirely, e.g. view switch), all claims that were already visible must appear immediately (no re-animation). Detect rebuild by checking if new claims includes ids already in visibleIds. If yes, add all existing-id claims to visibleIds synchronously, stagger only new ones. Empty state: When claims is empty, show: <p class="ref-empty">Begin an exploration — sources and claims will appear here as SOPHIA reasons.</p> Style: text-align center, padding 44px 20px, font-size 0.82rem, font-style italic, color var(--color-dim), font-weight 300, line-height 1.7. Hide when claims.length > 0.

Acceptance criteria

| Stagger on arrival | New claims appear 450ms apart. Not all at once. |
| --- | --- |
| No re-animation | Switching to Sources and back does not re-animate existing cards. |
| Empty state | Empty text visible when no claims. Hidden when claims present. |
| Keyed each block | #each uses claim.id as key. No flicker on update. |

C  Sources View & Live Status

Phase C completes the References tab with the Sources bibliography view, the live status bar that shows which phase is running, and the Claims/Sources view toggle. At the end of Phase C the tab is fully built — only the SSE wiring (Phase D) is needed to make it live.

C1 — Sources View

PROMPT C1 · SourcesView Component

Context ClaimsView is complete. Now the Sources bibliography view that groups claims by source.

Prompt Create src/lib/components/references/SourcesView.svelte. Props: claims: Claim[] The component derives a sources map from claims: type SourceGroup = { source: string; tradition: string; count: number } Compute by iterating claims in order. First occurrence of a source string creates the group. Subsequent occurrences of the same source increment count. Key: the full source string. Preserve insertion order. Render: <div id="sources-view" style="padding: 16px 20px 0"> {#each sourceGroups as group (group.source)} <SourceGroup {group} visible={visibleSources.has(group.source)} /> {/each} </div> Create src/lib/components/references/SourceGroup.svelte. Props: group: SourceGroup, visible: boolean <div class="source-group" class:in={visible}> <div class="source-title">{firstPart of group.source — before " · "}</div> <div class="source-tradition"> {group.tradition} {#if group.source includes "·"} · {datePart of group.source}{/if} </div> <div class="source-count">{group.count} claim{group.count !== 1 ? 's' : ''}</div> </div> Border-bottom: 1px solid var(--color-border). Last group: none. Margin-bottom 18px, padding-bottom 18px. .source-group base: opacity: 0, transition: opacity 0.5s ease .source-group.in: opacity: 1 .source-title: font-family: Georgia, serif font-size: 0.88rem, font-weight: 300, color: var(--color-text) line-height: 1.4, margin-bottom: 3px .source-tradition: font-family: Courier New, monospace font-size: 0.42rem, letter-spacing: 0.1em, uppercase color: var(--color-dim), margin-bottom: 8px .source-count: font-family: Courier New, monospace font-size: 0.42rem, letter-spacing: 0.1em color: var(--color-dim) Visibility: in SourcesView, use $effect watching sourceGroups.length. New groups animate in with double-rAF. No stagger needed (groups appear less frequently). Existing groups: count updates reactively without animation.

Acceptance criteria

| Grouping logic | One group per unique source string. Order = first seen. |
| --- | --- |
| Count increments | Same source appearing in two phases shows count 2. |
| Entrance animation | New source group fades in. Existing groups count updates silently. |
| Source title split | Source displays without the "· Year" — that goes in tradition line. |

C2 — View Toggle

PROMPT C2 · Claims/Sources Toggle

Context Both views are built. Now the toggle that switches between them.

Prompt Create src/lib/components/references/ViewToggle.svelte. Props: currentView: 'claims' ¦ 'sources' onToggle: (view: 'claims' ¦ 'sources') => void Renders: <div id="ref-toggle"> <button class="ref-view-btn" class:active={currentView === 'claims'} on:click={() => onToggle('claims')}> Claims </button> <button class="ref-view-btn" class:active={currentView === 'sources'} on:click={() => onToggle('sources')}> Sources </button> </div> #ref-toggle: display: flex border-bottom: 1px solid var(--color-border) position: sticky, top: 0 background: var(--color-surface) (#141312) z-index: 5 .ref-view-btn: flex: 1, padding: 10px 0 background: transparent, border: none font-family: Courier New, monospace font-size: 0.48rem, letter-spacing: 0.14em, uppercase color: var(--color-dim), cursor: pointer -webkit-tap-highlight-color: transparent transition: color 0.2s ease border-bottom: 1px solid transparent, margin-bottom: -1px .ref-view-btn.active: color: var(--color-text), border-bottom-color: var(--color-dim) Sticky behaviour: the toggle stays visible as the claims list scrolls beneath it. Background must be var(--color-surface) to prevent content bleeding through.

Acceptance criteria

| Toggle is sticky | Toggle stays at top of panel as claims list scrolls. |
| --- | --- |
| Active state | Active button has text-color + bottom border indicator. |
| Content beneath | List content does not bleed through toggle on scroll. |
| Both views render | Switching toggles ClaimsView/SourcesView visibility. |

C3 — Live Status Bar

PROMPT C3 · Live Status Bar

Context View toggle is built. Now the status bar that shows live reasoning state above the toggle.

Prompt Create src/lib/components/references/StatusBar.svelte. Props: isLive: boolean message: string Renders: <div id="ref-status" class:visible={isLive ¦¦ message === 'Analysis complete'}> <div id="ref-status-dot" class:done={!isLive}></div> <span id="ref-status-text">{message}</span> </div> #ref-status: display: flex, align-items: center, gap: 8px padding: 11px 20px 10px border-bottom: 1px solid var(--color-border) font-family: Courier New, monospace font-size: 0.46rem, letter-spacing: 0.14em, uppercase color: var(--color-dim) opacity: 0, transition: opacity 0.4s ease min-height: 38px #ref-status.visible: opacity 1 #ref-status-dot: width: 5px, height: 5px, border-radius: 50% background: var(--color-sage) (#7FA383), flex-shrink: 0 animation: pulse-dot 1.2s ease-in-out infinite #ref-status-dot.done: animation: none, background: var(--color-dim) (#4A4845) @keyframes pulse-dot { 0%,100% { opacity: 0.35 } 50% { opacity: 1 } } Lifecycle: When message becomes 'Analysis complete': - Show the bar (visible = true) - Show the dot in .done state (no pulse) - After 2200ms, hide the bar (opacity 0 via removing visible) Manage this with a $effect watching the message prop. Clear any pending timeout on component destroy or when message changes again. The status messages for each phase (set by the store, consumed here): analysis: "Mapping the landscape…" search: "Searching beyond the graph…" critique: "Finding the weakest premises…" synthesis: "Integrating tensions…" complete: "Analysis complete"

Acceptance criteria

| Hidden by default | Status bar opacity 0 before any exploration. |
| --- | --- |
| Live pulse | Dot pulses during analysis phases. |
| Complete state | "Analysis complete" shows dot static, no pulse. |
| Auto-hide | Bar hides 2.2s after "Analysis complete" message. |
| Message updates | Message changes per phase without bar flickering. |

C4 — References Tab Assembly

PROMPT C4 · ReferencesTab — Full Assembly

Context All References panel sub-components are built. Assembling them into the complete tab.

Prompt Create src/lib/components/sheet/ReferencesTab.svelte. Import and compose: StatusBar, ViewToggle, ClaimsView, SourcesView referencesStore from src/lib/stores/references.svelte.ts Props: none — reads directly from referencesStore. Local state: currentView: 'claims' ¦ 'sources' — initialise 'claims' Template structure: <div id="tab-references" style="padding: 0 0 40px"> <StatusBar isLive={referencesStore.isLive} message={referencesStore.statusMessage} /> <ViewToggle {currentView} onToggle={(v) => { currentView = v }} /> {#if currentView === 'claims'} <ClaimsView claims={referencesStore.activeClaims} /> {:else} <SourcesView claims={referencesStore.activeClaims} /> {/if} </div> Wire this into the ReferencesTab slot of BottomSheet from Phase A3. The tab-live-dot (ref-dot span in the TabStrip) should be visible whenever referencesStore.isLive is true. Pass refsLive={referencesStore.isLive} to TabStrip. Also pass menuDotVisible={referencesStore.isLive} to TopBar.

Acceptance criteria

| Store reads | Component reactively updates when referencesStore changes. |
| --- | --- |
| View switch | Toggle switches between ClaimsView and SourcesView. |
| Tab dot wired | Tab live dot appears when referencesStore.isLive is true. |
| Menu dot wired | TopBar menu dot visible when referencesStore.isLive is true. |
| Full panel visible | Status bar + toggle + content all render correctly in sheet. |

D  SSE Integration

Phase D connects the References panel to the live three-pass reasoning API. Claims must arrive via Server-Sent Events at the right time in each phase, and relations must resolve asynchronously after the claims that reference them have appeared.

D1 — SSE Stream Handler

PROMPT D1 · SSE Event Processing

Context The References panel UI is complete. Now wiring it to the streaming API in src/routes/api/analyse/+server.ts.

Prompt The SSE stream from the three-pass API emits events of this shape: { type: 'chunk', pass: AnalysisPhase, text: string } { type: 'claims', pass: AnalysisPhase, claims: Claim[] } { type: 'relations', pass: AnalysisPhase, relations: { claimId: string, relations: ClaimRelation[] }[] } { type: 'done', pass: AnalysisPhase } Create src/lib/utils/sseHandler.ts. Export function handleSSEEvent(event: ReasoningEvent): void This function is called for each parsed SSE event from the stream. It updates the referencesStore and the three-pass output state. On type === 'claims': 1. Call referencesStore.setLive(phaseMessage(event.pass)) 2. Stagger claim delivery: call referencesStore.addClaims() once per claim with a setTimeout of index * 450ms (Do not batch — add one claim at a time to trigger per-claim animation) Wait: add each claim individually: setTimeout(() => addClaims([claim]), i * 450) On type === 'relations': For each relation bundle in event.relations: setTimeout(() => resolveRelations(claimId, relations), index * 300) This stagger is within a single batch from the same event. On type === 'done' and event.pass === 'synthesis': setTimeout(() => referencesStore.setComplete(), totalClaimDelay + 700) where totalClaimDelay = last claim count * 450ms On type === 'chunk': Pipe to the three-pass output stream (not handled here — handled by existing output component). Helper: function phaseMessage(pass: AnalysisPhase): string { const msgs = { analysis: 'Mapping the landscape…', search: 'Searching beyond the graph…', critique: 'Finding the weakest premises…', synthesis: 'Integrating tensions…', }; return msgs[pass]; } Also export resetForNewExploration(): Call referencesStore.resetReferences() Clear any pending stagger timeouts (keep a module-level Set of timeout IDs, clear on reset)

Acceptance criteria

| Claim stagger | Claims appear 450ms apart. Not all at once. |
| --- | --- |
| Relation stagger | Relation tags appear 300ms apart within a batch. |
| setLive timing | Status bar updates before first claim of each phase. |
| setComplete timing | Status bar completes after last claim + 700ms. |
| Reset clears timers | resetForNewExploration() cancels all pending timeouts. |

D2 — Back-Reference Resolution

PROMPT D2 · Back-Reference Tags on Target Claims

Context Forward relation tags are working. Now the back-references — when C5 contradicts C1, C1 also gets a tag.

Prompt Extend src/lib/utils/sseHandler.ts. When processing a 'relations' event, for each resolved relation: { claimId, relations: [ { type, target, label } ] } After resolving the forward relation (claimId gets the tag), also add a back-reference on the target claim. Back-reference logic: targetClaimId = relation.target backLabel = "← " + relation.type.replace('-', ' ') backType = relation.type (same visual treatment, just reversed label) Call referencesStore.resolveRelations(targetClaimId, [{ type: relation.type, target: claimId, label: backLabel, }]) Stagger: add back-reference 300ms after the forward reference. Edge case: if targetClaimId does not exist in activeClaims (claim not yet arrived), silently skip. Do not throw. Do not queue for later. (In the current data model this should not occur — relations always point backward.) Update resolveRelations in the store to merge (not replace) relations. Specifically: if a claim already has relations, push new ones. Do not overwrite. Filter duplicates by label to prevent double-tags if the same relation fires twice.

Acceptance criteria

| Back-ref appears | C1 gets "← contradicts" tag when C5 contradicts it. |
| --- | --- |
| 300ms delay | Back-ref appears 300ms after the forward tag. |
| No duplicate tags | Re-processing the same event does not add duplicate tags. |
| Missing target | No error if target claim ID not found. Silent skip. |

D3 — History Integration

PROMPT D3 · History Store & HistoryTab Integration

Context References panel is fully live. Now persisting exploration history for the History tab.

Prompt Create src/lib/stores/history.svelte.ts. export const historyStore = $state({ items: [] as HistoryItem[], }); Export: addToHistory(question: string, questionCount: number, finalPhaseColor: string): void Prepends a new HistoryItem to items: { question, date: 'Just now', questionCount, color: finalPhaseColor } clearHistory(): void Sets items to [] The finalPhaseColor is the colour of the last completed pass: analysis: '#7FA383' (sage) critique: '#D4936F' (copper) synthesis: '#6FA3D4' (blue) Call addToHistory from the main analysis page when the 'done' synthesis event fires, passing the user's question and the question count from that exploration. Wire historyStore.items into HistoryTab.svelte (from Phase A4): Replace the static items prop with a direct read of historyStore.items. The component should be fully reactive — new explorations appear at the top of the list. Demo data: pre-populate historyStore.items with four demo entries on app load (matching the demo entries in the prototype) so the History tab is not empty on first open. Wrap this in a dev-only guard: only populate if import.meta.env.DEV.

Acceptance criteria

| New exploration adds | Completing an analysis adds item to top of History list. |
| --- | --- |
| Date label | "Just now" appears for newest item. |
| Arc reflects count | Arc segments filled match questionCount from that exploration. |
| Dev demo data | Demo history present in dev. Not present in production build. |

D4 — Main Page Wiring

PROMPT D4 · Main Page — Full Integration

Context All stores and utilities are built. Wiring everything together on the main page.

Prompt In src/routes/+page.svelte, integrate the full shell and sheet. Imports needed: TopBar, BottomSheet, TabStrip, TabPanel HistoryTab, ReferencesTab, SettingsTab referencesStore, historyStore handleSSEEvent, resetForNewExploration App-level state: sheetOpen: boolean = false activeTab: string = 'history' TopBar: on:menu-toggle => sheetOpen = !sheetOpen menuDotVisible={referencesStore.isLive} BottomSheet: bind or pass: open={sheetOpen} onClose={() => sheetOpen = false} Inside BottomSheet: <TabStrip {activeTab} refsLive={referencesStore.isLive} on:tab-change={(e) => activeTab = e.detail} /> <TabPanel name="history" {activeTab}> <HistoryTab items={historyStore.items} /> </TabPanel> <TabPanel name="references" {activeTab}> <ReferencesTab /> </TabPanel> <TabPanel name="settings" {activeTab}> <SettingsTab /> </TabPanel> When starting a new analysis (user submits question): 1. Call resetForNewExploration() 2. Begin SSE stream 3. For each parsed event, call handleSSEEvent(event) When SSE stream ends (synthesis done): 4. Call addToHistory(question, questionCount, '#6FA3D4') The existing three-pass output (Analysis / Critique / Synthesis text streaming) continues to work as before — handleSSEEvent routes chunk events to it. Only the claims/relations events are new.

Acceptance criteria

| Menu toggle | Tapping top-bar icon opens/closes sheet. |
| --- | --- |
| Sheet persists | Sheet closing and reopening preserves tab and scroll. |
| Reset on new query | Starting new analysis clears all claims and resets status. |
| Full flow | Submit question → claims appear in References → output streams → history updates. |

E  Polish & Verification

The final phase addresses motion preferences, accessibility, and cross-browser testing. These prompts are shorter — they refine what is already built rather than creating new structure.

E1 — Reduced Motion

PROMPT E1 · Reduced Motion Support

Context All animations are working. Adding prefers-reduced-motion support throughout.

Prompt In src/styles/design-tokens.css (or a new src/styles/animations.css), add the following reduced-motion overrides: @media (prefers-reduced-motion: reduce) { .claim-item { opacity: 1 !important; transform: none !important; transition: none !important; } .rel-tag { opacity: 1 !important; transition: none !important; } .source-group { opacity: 1 !important; transition: none !important; } #ref-status { transition: none !important; } #bottom-sheet { transition: none !important; } #sheet-backdrop { transition: none !important; } .tab-live-dot { animation: none !important; opacity: 1 !important; } #ref-status-dot { animation: none !important; opacity: 1 !important; } } In ClaimsView.svelte: check matchMedia('(prefers-reduced-motion: reduce)').matches. If true, add all claims to visibleIds immediately on first $effect run — no stagger, no rAF. In RelationsRow.svelte: same check. If reduced-motion, add all relations to visible set immediately. In StatusBar.svelte: if reduced-motion, skip the 2200ms auto-hide timeout. The "Analysis complete" bar stays visible until the next exploration begins. Verify the Settings > Reduce motion toggle (Phase A4) reads this preference and additionally sets a CSS class on <html> that overrides the media query. Add: document.documentElement.classList.toggle('reduce-motion', enabled) Then add .reduce-motion prefix to all the above rules as an alternative selector.

Acceptance criteria

| System preference | prefers-reduced-motion: reduce disables all stagger animations. |
| --- | --- |
| In-app toggle | Settings toggle also disables animations. Works even if system pref not set. |
| Claims still appear | With motion off, claims appear immediately. Not hidden. |
| Sheet still opens | Sheet opens/closes without slide animation. Appears/disappears instantly. |

E2 — Accessibility Pass

PROMPT E2 · Accessibility Attributes

Context All components are built. Adding ARIA attributes and keyboard navigation.

Prompt Audit and add the following accessibility improvements: TopBar: menu-btn: aria-label="Open menu", aria-expanded={sheetOpen}, aria-controls="bottom-sheet" When sheet opens: aria-expanded="true". When closed: "false". BottomSheet: Root div: role="dialog", aria-label="Navigation", aria-modal="true" When sheet opens: set focus to the first tab button (use $effect + tick()) When sheet closes: return focus to menu-btn TabStrip: Each tab button: role="tab", aria-selected={active}, aria-controls="tab-{name}" Tab strip container: role="tablist" TabPanel: Root div: role="tabpanel", id="tab-{name}", aria-labelledby="tab-btn-{name}" hidden attribute when not active (do not use display:none — use [hidden] attribute) ClaimCard: claim-text span: role="button", tabindex="0", aria-expanded={detailOpen} aria-label="Expand claim detail" On keydown Enter or Space: toggle detail (same as click) HistoryTab items: Each .history-item div: role="button", tabindex="0" aria-label="Exploration: {item.question.slice(0,60)}" On keydown Enter: trigger click handler Toggle (SettingsTab): Each toggle div: role="switch", aria-checked={isOn}, tabindex="0" aria-label="{label of the adjacent setting}" On keydown Enter or Space: toggle Focus styles (add to design-tokens.css): *:focus-visible { outline: 2px solid var(--color-sage); outline-offset: 2px; border-radius: 2px; }

Acceptance criteria

| Tab key navigation | Can navigate all interactive elements without a mouse. |
| --- | --- |
| Dialog focus trap | Focus stays within sheet when open. Returns to trigger on close. |
| Switch roles | Toggles announced as switches by screen reader. |
| Expanded state | Claim detail aria-expanded updates on toggle. |
| Focus visible | Sage-green outline visible on all focused elements. |

E3 — Browser Testing Checklist

PROMPT E3 · Cross-Browser Verification Prompt

Context Implementation is complete. Final browser compatibility check.

Prompt Run the following tests and fix any issues found. Report results. MOBILE (primary — this is a mobile-first UI): iOS Safari 16+: - Bottom sheet slides smoothly - Touch drag-to-dismiss works (touchstart/touchmove/touchend) - Fonts render (Cormorant Garamond / Georgia fallback) - -webkit-overflow-scrolling: touch on scrollable containers - -webkit-tap-highlight-color: transparent on all tap targets - No 300ms click delay (verify viewport meta has width=device-width) Chrome Android: - All of the above - Overscroll behavior on sheet content (should not pull-to-refresh the page) - Add overscroll-behavior: contain to #sheet-content DESKTOP (secondary): Chrome latest: full functionality Firefox latest: CSS custom properties, gap in flexbox, sticky positioning Safari latest: -webkit prefixes, backdrop-filter if used Edge latest: same as Chrome SPECIFIC CSS CHECKS: position: sticky on ViewToggle — test in Firefox (known sticky issues in flex children) transform: translateY(100%) on bottom sheet — check GPU compositing (no jank) max-height transition on claim detail — verify easing in Safari @keyframes pulse — verify not triggering layout recalculation PERFORMANCE: Open DevTools performance panel Run one full exploration (analysis → search → critique → synthesis) Verify no layout thrashing during claim card entrance animations All animations should be opacity + transform only (GPU composited) No animation should trigger paint or layout

Acceptance criteria

| iOS touch | Drag-to-dismiss works. No ghost tap. No 300ms delay. |
| --- | --- |
| Android overscroll | Sheet content scrolls. Page does not pull-to-refresh. |
| Firefox sticky | ViewToggle remains sticky in Firefox. |
| No layout thrash | Claim card animations do not trigger layout in DevTools. |
| Safari max-height | Detail expand/collapse animates correctly in Safari. |

Appendix — Component File Map

Expected file structure after all phases are complete. If your AI IDE generates files at different paths, update imports accordingly.

src/

├── lib/

│   ├── types/

│   │   └── references.ts                B1

│   ├── stores/

│   │   ├── references.svelte.ts          B1

│   │   └── history.svelte.ts             D3

│   ├── utils/

│   │   └── sseHandler.ts                D1, D2

│   └── components/

│       ├── shell/

│       │   ├── TopBar.svelte             A1

│       │   ├── BottomSheet.svelte        A2

│       │   ├── TabStrip.svelte           A3

│       │   └── TabPanel.svelte           A3

│       ├── sheet/

│       │   ├── HistoryTab.svelte         A4

│       │   ├── SettingsTab.svelte        A4

│       │   └── ReferencesTab.svelte      C4

│       └── references/

│           ├── ClaimBadge.svelte         B2

│           ├── RelationTag.svelte        B3

│           ├── RelationsRow.svelte       B3

│           ├── ClaimCard.svelte          B4

│           ├── ClaimsView.svelte         B5

│           ├── SourceGroup.svelte        C1

│           ├── SourcesView.svelte        C1

│           ├── ViewToggle.svelte         C2

│           └── StatusBar.svelte          C3

└── routes/

└── +page.svelte                     D4

Appendix — CSS Custom Properties Reference

All colour tokens used in this UI. Define in src/styles/design-tokens.css.

| --color-bg | #1A1917 — page background |
| --- | --- |
| --color-surface | #141312 — bottom sheet background |
| --color-raised | #201F1D — expanded detail block background |
| --color-text | #E8E6E1 — primary text |
| --color-muted | #9E9A93 — secondary / label text |
| --color-dim | #4A4845 — tertiary / metadata text |
| --color-border | #2E2C29 — 1px separators |
| --color-sage | #7FA383 — thesis badge, supports relation, live dot |
| --color-copper | #D4936F — objection badge, contradicts relation |
| --color-blue | #6FA3D4 — response badge, responds-to relation |
| --color-amber | #C4A882 — retrieved/definition badge, depends-on relation |

SOPHIA  ·  UI Implementation Plan  ·  v0.4.0  ·  20 prompts across 5 phases